## Slide 1: HL-LHC Project
O. Brüning
On behalf of the
HL-LHC Project

## Slide 2
LHC in the Geneva Basin and its Experiments
LHC ring:
27 km circumference
CMS
ALICE
LHCb
ATLAS
22km arcs with
Super Conducting Magnets
Features proton-proton and Lead-Lead and Lead-proton collisions!

## Slide 3
1983 : First studies for the LHC project
1988 : First magnet model (feasibility)
: Approval by the CERN Council
1996-1999 : Series production industrialisation
: Declaration of Public Utility &
Start of civil engineering
1998-2000 : Placement of main production contracts
2004 : Start of the LHC installation
2005-2007 : Magnets Installation in the tunnel
2006-2008 : Hardware commissioning
2008-2009 : Beam commissioning and repair
As of 2010: Physics exploitation
14 TeV proton-proton accelerator-collider built in the LEP tunnel  requires ca. 9T magnets!!!
LHC (Large Hadron Collider): Magnet Technology
A 27 km circumference collider…
Ca. 20 years magnet development!!!
 Significant Time scale extending well beyond that of a physicist career!!!
3
Ca. 30 years machine development!!!
200000 times the
earth magnetic field!!
    Requires
    Superconducting magnet
    technology

## Slide 4
LHC (Large Hadron Collider): Magnet Technology
A 27 km circumference collider…
The LHC dipole magnets mark the
culmination of 30 years of superconducting
magnet technology development!
4
 Requiring 1.9K [-271 degrees Celsius] operating temperature
1983 1991 2000 2010

## Slide 5: LHC Performance
 Over 389fb-1 at 13 TeV so far with
Higgs Discovery in 2012!
ca. 120fb-1 / year at hand!!!
 over 500fb-1 by the end of LHC Run3 by mid 2026!!!
So Why do we need an Upgrade?
Doubling the statistical accuracy for the experiments implies 4 times the data volume!!!
 over 20 Years of operation with current peak performance after Run 3 end (after 2026)!
Higgs discovery in 2012!  But many questions remain and the search continues!!!
Higgs properties [coupling]
More than one Higgs?
BSM Physics? Dark Matter & Dark Energy?
Need for more Data and Statistics!!
Notes: To be updated with last version before the CMSDAS meeting

## Slide 6: LHC Lifetime Limitation: Debris from the IP & Radiation damage to magnets!
Q2
27 MGy
MCBX3 20 MGy
Cold bore insulation
≈ 35 MGy
6
 HL-LHC goal: 10 times the LHC data Volume within 10 years of operation
 End of the LHC triplet lifetime by End Run3 in 2026

## Slide 7: HL-LHC technical bottleneck: Radiation damage to triplet magnets
Requires larger aperture!
70mm at 210 T/m 150mm diameter 140 T/m
8T peak field at coils  12T field at coils (Nb3Sn)!!!
Need to replace existing triplet magnets with radiation hard system such that the new magnet coils receive a similar radiation dose @ 10 times higher integrated luminosity!!!!!  Shielding!
Tungsten blocks
Capillaries
US-LARP MQXF magnet design
Based on Nb3Sn
technology
 Longer magnets
 New, brittle superconductor!
 New magnet technology!
 New Superconductor

## Slide 8
High Field SC Magnets
Transition from NbTi to Nb3Sn:
HL-LH lead the R&D for 11-15T magnets based on Nb3Sn technology:
15-20 years R&D program
Transition to HTS:
Assume R&D period of similar siz
e  2035?
8
Ca. 30 years of NbTi magnet R&D leading up to the LHC dipole magnets!
Transition from NbTi to Nb3Sn: required similar length of R&D!
HL-LHC led the R&D for 11-15T magnets based on Nb3Sn technology:
Started in early 2000
15-20 years R&D program
Ready for installation
by 2025
Ready for operation
by 2029
ca. 30 years of
development!!!
Magnet development requires substantial R&D effort!!!
FCC-hh

## Slide 9
Technology
Landmarks
Separation / Recombination
dipole magnets: D1 & D2
Need to overcome several limitations in the existing LHC machine!!!
Ca. 1BCHF CtC Project

## Slide 10: Civil Engineering:
UA57
US57
UR55
UL57
UPR57
PC IT
PCs IT Trims
DFX
DSHX
DFHX
CDBs
PIC,BIS
QDS
CLIQ
Warm Diodes
DCM
Q1
Q2A
Q2B
Q3
CP
D1
OC PCs
D1 PC
Cold Diodes
OC EE
DSHM
D2 PC
D2 OC EE
Cold box
CDBs
DFM
DFHM
DQHDS
D2
Q4
Q5
Q6
Valve box
D2 OC PCs
Crab
Cavities
RF Powering
UW57
TAXN
Underground Civil Engineering Excavation work completed!
Cooling and Ventilation
Magnets
Cold Powering
Warm Powering
Machine Protection

## Slide 11: The Insertion Region (up to Q4)
Q1
Q2a
Q2b
Q3
CP
D1
DFX
DFM
Connection to LHC (UL)
Service gallery (UR)
TAXS
Crab cavities
UA Gallery
Q4
Collimators
TAXN
Service cavern
SC Links
D2
O. Brüning CERN ATS-DO: HL-LHC Project

## Slide 12: Completion of CE on January 20th 2023
Notes: To be updated with latest plans for Ceremony

## Slide 13: Completion of the civil engineering works: Surface Buildings finished in 2023
SF17
SHM17
SD17
SE17
SU17
Example Point 1

## Slide 14: Status of infrastrucuture installations at P5

## Slide 15: NEW MAGNETS ARE GETTING READY: Fully in Series Production
CP
Q2a
(in SMI2)
CP
(SMI2)
Q3
(in FNAL)
D1
(in SMI2)
Q2b
In SM18
D2
(in SMI2)

## Slide 16: Cold Powering System
D2
DSHM
DFHM
Q1
Q2A
Q2B
Q3
CP
D1
DCM
DFM
DFX
DSHX
DFHX
140 m
89.5 m
Power converters: (18, 7, 2) kA
Power converters: (18, 0.6) kA
Power converters: (60, 120, 200) A

## Slide 17
The flexible, double-wall, corrugated cryostat comprises 19 MgB2 superconducting cables in a single assembly, twisted together to form a compact bundle. These 19 superconducting cables can transfer altogether a DC current of about 120 kA at ~20 K.
MgB2 Superconductor and Superconducting link
See Amalia Ballarino for more details

## Slide 18
Run3 operation
Approval of
HL-LHC Project
EU funded HiLumi
Design Study
LHC Operation ends in 2026
 HL-LHC upgrade to take over as of 2030 after LS3

## Slide 19: Magnet Validation for IT-String
Completed testing at
FNAL;
Expected @ CERN by
January 2025

## Slide 20: Q2a cold mass installation

## Slide 21: Sc Link INSTALLATION IN THE IT STRING

## Slide 22
HL-LHC Summary
Published in 2024 and available as
Open Access Publication
https://doi.org/10.1142/13487
ISBN: 978-981-127-894-5

## Slide 24: HL-LHC cavity designs
RF Dipole: Waveguide or
waveguide-coax couplers
Double ¼-wave: Coaxial couplers with
hook-type antenna
2 Designs with
Different Coupler concepts and
for crossings in the vertical and
horizontal planes
Present baseline: 4 cavities / IP / side  16 total
Present baseline: 2 cavities within one common cryostat

## Slide 25: Industrial DQW Series Cavities
CERN #2 & RI #2 cavities qualified (~4.7 MV)
  Will be used for next string assembly and are already in the UK for assembly
RI & CERN DQW #2
RI DQW#1
Last test
The RI #1 re-tested, but limited to 3.75 MV (NCR)
The RI #3 required repair, testing @ CERN still planned for 2024

## Slide 26
RFD cryomodule assembled in UK and being tested in M7 bunker (SM18-CERN) in 2024 before installation in SPS in YETS 2024 / 2025
26
See Rama Calaga on Monday for more details

## Slide 27: Crab Cavity series production well underway
  RFD pre-series 1 and 2
  RFD series fabrication launched at Zanon since May 2023
  One of the two cavities reached specifications. The other suffered from field emissions
See Leonardo Risori on Monday for more details

## Slide 28
SC-Link-DFHX assembly in pictures

## Slide 29: LHC: was already Considered from the Start of LEP
Lausanne
ECFA-CERN
Workshop
1984
LEP
Design
Report
1984
Notes: With the mandate to help preparing an update on the ep option for the LHC